Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-2430 |
| Project Name | AI WeatherWise |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | User can register with name, email and password | 2 | High | Meena B Namitha p Lathishkumar v Bervin Y I |
| Sprint-1 | Login | USN-2 | User can login using email and password | 2 | High | Meena B Namith P Lathikumar V Bervin Y I |
| Sprint-1 | Authentication | USN-3 | System authenticates user using JWT token | 2 | High | Meena B Namitha P Lathikumar V Bervi YI |
| Sprint-2 | Weather | USN-4 | User can get weather information by city | 3 | High | Meena B Namitha P Lathikumar V Bervin Y I |
| Sprint-2 | Location | USN-5 | User can add a favorite location | 2 | Medium | Meena B Namitha P Lathikumar V Bervin Y I |
| Sprint-2 | Location | USN-6 | User can view favorite locations | 2 | Medium | Meena B Namitha P Lathikumar V Bervin Y I |
| Sprint-3 | Location | USN-7 | User can delete a favorite location | 2 | Medium | Meena B Namitha P Lathikumar V Bervin Y I |
| Sprint-3 | AI Recommendation | USN-8 | User can receive AI-based weather advice | 3 | High | Meena B Namitha P Lathikumar V Bervin Y I |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 1 Days | 03 oct 2026 | 03 Oct 2026 |
| Sprint-2 | 20 | 1 Days | 03 oct 2026 | 03 oct 2026 |
| Sprint-3 | 20 | 1 Days | 03 oct 2026 | 03 oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts